**Minutes of Meeting**: Dan-Cristian Culea, Alexandru Cornel Ciresnea, Jordan Pring, Shun “Marco” Hei Lai, Ziggy Attala

------------------------------------

**Date**: 6th of December 2017

**Start time**: 12:00 End time: 17:45

**Date and time of next meeting**: 7th of December 15:15

**Topics discussed**:

- Dan: everyone should do the task as they were assigned for A1

- Ziggy: I would like to do BidManagement to understand it better and Dan can do ArtworkManagement to understand it better (Dan agreed)

- Alex: I already did the the Profile, Bid, Artwork and Sculpture classes

- Dan: we should use IDs for Artwork and Bid so we can redo the references when we reboot the system with information saved offline (Ziggy: I know how we can do that efficiently)

- Dan: I will keep the minutes

**Progress since last meeting**: - (first meeting)

**TODO** (for next meeting):

- Ziggy: BidManagement, Main,

- Dan: ArtworkManagement, Database

- Alex: ProfileManagement

- Marco: Start, Searching Screen (both GUI)

- Jordan: Home, Register (both GUI)

- Finding Liam

- Liam: write all the class(es) involved in Drawing the profile image

**Minutes of Meeting**: Dan-Cristian Culea, Alexandru Cornel Ciresnea, Jordan Pring, Shun “Marco” Hei Lai, Ziggy Attala

------------------------------------

**Date**: 7th of December 2017

**Start time**: 15:15 End time: 20:30

**Date and time of next meeting**: 8th of December 13:30

**Topics discussed**:

- Dan: Database is a big class and it will be time consuming, and I need to prepare for my job interview. I think it will be best if Alex and Ziggy take over it since they are better coders than me

- Dan: I’ll explain to Marco, Jordan and possibly Liam how the backend works

- Ziggy: We will need to modify some classes to make sure they interact well together

- Alex: I will help you with that Ziggy

- Ziggy: Liam sent me his part but it’s pretty much unusable, I say we give him another chance

**Progress since last meeting**:

- BidManagement, ArtworkManagement, ProfileManagement, Start, Searching Screen, Home, Register are done

**TODO** (for next meeting):

- Ziggy and Alex: Main, Database, modify classes

- Marco and Jordan: make the GUI look neat and consistent

- Liam: properly write all the class(es) involved in Drawing the profile image

**Minutes of Meeting**: Dan-Cristian Culea, Alexandru Cornel Ciresnea, Jordan Pring, Shun “Marco” Hei Lai, Ziggy Attala

------------------------------------

**Date**: 8th of December 2017

**Start time**: 13:30 End time: 17:00

**Date and time of next meeting**: 9th of December 12:00

**Topics discussed**:

- Ziggy: I think everyone should write their part for the contributions report, in their own words

- Ziggy: The Javadoc comments look good, we only need to make a copy of the website

- Dan: Who is going to do the Demo?

- Ziggy: I still haven’t received anything useful from Liam

**Progress since last meeting**:

- The back end of the system is working

- The GUI looks good

**TODO** (for next meeting):

- Anyone: Get GUI and the backend working together

- Anyone: Do the Demo

- Everyone: Do the finishing touches

- Liam: properly write all the class(es) involved in Drawing the profile image

**Minutes of Meeting**: Dan-Cristian Culea, Alexandru Cornel Ciresnea, Jordan Pring, Shun “Marco” Hei Lai, Ziggy Attala

------------------------------------

**Date**: 9th of December 2017

**Start time**: 12:00 End time: 13:15

**Date and time of next meeting**: - (last meeting)

**Topics discussed**:

- Dan: Everything looks good, I think we can submit (everyone agrees)

- Dan: When should I explain to you guys how the backend works?

- Jordan: I can’t today.

- Dan: I can’t do it on any day other than Tuesday morning. (Jordan and Marco agree)

**Progress since last meeting**:

- Demo (who?)

- GUI and back end working together (who?)

- Liam’s classes (who?)

**TODO** (for next meeting): - (last meeting)

**Fill the text in red accordingly \*remove this after that\***